## Slide 1: OMPL : Key Enhancements - Oct‘25
Sl.No | Change | Brief About Change | What Is The Impact | Dev Effort | Remarks | Gone Live/ETA | Status
1. | Logic revamp of Agreement number generation based on Current address branch code | If the current address differs from the permanent address, the branch code of the current address (derived from its pin code) is used for agreement number generation. | To improve business volume | M​ | Yet to start | 29/10/2025 | 
2. | Credit Query Queue changes | Changes in CRO Queue and Business query stage | Improved customer experience | M | Progress not as per plan | 24/10/2025 | 
3. | Disbursal Portal – Loan Tenure Modification | Introduced a Modify Tenure functionality in the Business Portal to allow Business SPOCs (with approval from Business Head) to directly modify a loan tenure from 36 months to 24 months | To improve business volume | M | Gone Live | 24/10/2025 | 
4. | OMPL- E-PAN based VKYC | To incorporate e-PAN based VKYC for prospects who possess an e-PAN, allowing seamless, digital, and secure verification without requiring a physical PAN card. | Improved customer experience | M | In QA/UAT | 25/11/2025 | 
5. | Implementation of E ADM & Priority API in OMPL | To add E-OTP based mandate channel and to rank the mandate based on Priority API | Additional Mandate mode Implementation | M | In QA/UAT | 25/11/2025 | 
Dev Effort: S-Small, M-Medium, L-Large & XL- Extra Large
Action over
Action in Progress
Progress not as per plan
Action yet to start